Xiaofeng Huang

Zhenxia Diao

2022-08-25

Transactional Web Applications Project

420-951-VA sect. 05813

BOOK MANAGEMENT SYSTEM

Deliverable 1

- PROJECT BRIEF/DESCRIPTION

- This application is designed for a school of a library to manage the books.

- The user interface has homepage, registration page, login page, personal information modify page, inquiry page.

- As a user, he can register, log in, modify his personal information, inquire books, log out,

borrow and return books.

- The background interface has admin login page, password modify page, user management page, book management page, book storage page, book inquiry page, book statistic page,

- As an admin, he can

log in the background, change the password, manage users, log out, modify book information, delete books, store books, inquire books, get book statistics.

- LIST OF FEATURES/ESTIMATE SHEET

| NO | Title | Design | Front-end | Back-end | Description |
| --- | --- | --- | --- | --- | --- |
| 1 | Home page | 1 hour | 2 hours | 2 hours |  |
| 2 | Registration page | 3 hours | 10 hours | 10 hours |  |
| 3 | Login page | 1 hour | 2 hours | 2 hours |  |
| 4 | Profile page | 1 hour | 5 hours | 5 hours |  |
| 5 | Inquiry page | 3 hours | 10hours | 10 hours |  |
| 6 | Admin login page | 1 hour | 2 hours | 2 hours |  |
| 7 | Password page | 1 hour | 2 hours | 2 hours |  |
| 8 | User management page | 1 hour | 5 hours | 5 hours |  |
| 9 | Book management page | 3 hours | 10 hours | 10 hours |  |
| 10 | Book storage page | 3 hours | 10 hours | 10 hours |  |
| 11 | Book inquiry page | 3hours | 10 hours | 10 hours |  |
| 12 | Book statistic page | 3 hours | 10 hours | 10 hours |  |
| 13 | Database | 3 hours | 5 hours | 10 hours |  |

- SITEMAP

- User Entrance page

  - Login

  - Register

  - User Page

    - Search Book

    - My Account

      - Edit Information

      - Check loan status

    - Contact Us

- Admin  Entrance Page

  - login

  - Admin Page

    - My Account

    - User Management

    - Book Management

      - Add New Book

      - Edit Book information

- WIREFRAMES

User Login Page

User Registration Page

User Home Page

Search Book Page

Edit Information Page

Check Loan Status Page

Contact Us Page

Admin Login Page

Add New Book Page

Edit Book Information

Add New User

Edit User Information